# Construction Bid Proposal

Bid Proposal Number: BPR-2025-07-02-38311
Date of Submission: July 2, 2025

## Project Information

Project Name: Next-Gen AI Research Facility
Project Location: 1450 Quantum Drive, Innovation Park, San Jose, CA 95134
Project Description:
Design and construction of a state-of-the-art, 120,000 sq. ft. commercial research facility dedicated to advanced artificial intelligence research. The facility will include secure laboratories, open-plan workspaces, data centers, conference rooms, collaborative zones, and support infrastructure, with high-performance MEP systems and sustainable landscaping.

## Client Contact Information

Client: Aurora Solutions
Contact Person: Dr. Evelyn Tran, Director of Facilities
Address: 200 Aurora Lane, Suite 400, San Jose, CA 95134
Phone: (408) 555-0199
Email: etran@aurorasolutions.com

## Scope of Work

### 1. Demolition

- Removal of existing structures, pavement, and underground utilities as per site plan.

- Safe disposal and recycling of debris in compliance with local regulations.

- Environmental remediation as required.

### 2. Site Preparation

- Grading and leveling of site.

- Installation of erosion and sediment control measures.

- Temporary fencing, signage, and site access roads.

- Utility locates and temporary utility connections.

### 3. Foundation

- Excavation and soil stabilization.

- Installation of deep pile and spread footing foundations.

- Pouring of reinforced concrete slabs and grade beams.

- Damp-proofing and foundation insulation.

### 4. Structural Steel

- Fabrication and erection of steel frame superstructure.

- Installation of steel decking, stairs, and handrails.

- Fireproofing of structural elements.

### 5. MEP (Mechanical, Electrical, Plumbing)

- Installation of HVAC systems, including high-efficiency chillers and air handlers.

- Electrical distribution, backup generators, and UPS systems.

- Data and communications cabling, server room infrastructure.

- Plumbing for labs, restrooms, and kitchens.

- Fire protection and alarm systems.

### 6. Interior Finishes

- Framing and installation of drywall partitions.

- High-performance glazing and acoustic treatments.

- Flooring (epoxy, carpet, tile, raised access floors).

- Ceilings, millwork, and custom casework.

- Painting, wall coverings, and specialty finishes.

### 7. Landscaping

- Site grading and soil preparation for planting.

- Installation of native and drought-tolerant plantings.

- Irrigation systems and site lighting.

- Construction of walkways, plazas, and outdoor seating areas.

## Cost Breakdown

| Category | Labor (Hours) | Material Cost (USD) | Equipment (USD) | Subcontractor (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Demolition | 1,200 | $180,000.00 | $75,000.00 | $60,000.00 | $315,000.00 |
| Site Prep | 1,000 | $150,000.00 | $80,000.00 | $50,000.00 | $280,000.00 |
| Foundation | 1,500 | $320,000.00 | $120,000.00 | $90,000.00 | $530,000.00 |
| Structural Steel | 2,200 | $600,000.00 | $200,000.00 | $180,000.00 | $980,000.00 |
| MEP | 3,500 | $1,200,000.00 | $350,000.00 | $400,000.00 | $1,950,000.00 |
| Interior Finishes | 2,800 | $700,000.00 | $180,000.00 | $220,000.00 | $1,100,000.00 |
| Landscaping | 600 | $120,000.00 | $40,000.00 | $60,000.00 | $220,000.00 |
| Subtotal | 12,800 | $3,270,000.00 | $1,045,000.00 | $1,060,000.00 | $5,375,000.00 |
| Permits & Fees | N/A | $150,000.00 | N/A | N/A | $150,000.00 |
| Overhead | N/A | $215,000.00 | N/A | N/A | $215,000.00 |
| Contingency (313%) | N/A | $16,825,375.00 | N/A | N/A | $16,825,375.00 |
| Total Bid Amount |  |  |  |  | $22,565,375.00 |

## Payment Schedule

- Monthly Progress Payments: Based on percentage of work completed, certified by project manager.

- Retention: 10% of each progress payment retained until final completion and acceptance.

- Final Payment: Upon substantial completion, punch list resolution, and submission of all closeout documents.

## Project Timeline

- Estimated Start Date: September 1, 2025

- Estimated Completion Date: December 15, 2026

## Warranty Information

- General Warranty: 1-year warranty on all workmanship and materials from date of substantial completion.

- Manufacturer Warranties: As provided by product suppliers.

## Exclusions

- Unforeseen site conditions (e.g., hazardous materials not identified in pre-construction surveys)

- Owner-furnished equipment and furniture

- Utility company connection fees

- Design changes after contract execution

- Security services during construction

- Sales tax (unless otherwise specified)

## Bid Validity Period

This proposal is valid for 60 days from the date of submission.

## Company Authorization

Axiom BioPharma Construction Group
1450 Meridian Avenue, Suite 500
San Jose, CA 95134
Phone: (408) 555-0123
Email: bids@axiombiopharma.com

Authorized Signature:
______________________________
Name: Jordan Lee
Title: Director of Preconstruction
Date: July 2, 2025