Solara Energy Group
1234 Solar Drive, Suite 200
San Francisco, CA 94107
Phone: (415) 555-0199
Email: bids@solaraenergygroup.com

### Construction Bid Proposal

Bid Proposal Number: BPR-2025-07-02-80497
Date of Submission: July 2, 2025

#### Project Location and Description

Project Name: Next-Gen AI Research Facility
Project Address: 800 Innovation Parkway, Palo Alto, CA 94303
Project Description:
Construction of a state-of-the-art, 120,000 sq. ft. commercial research facility designed for advanced artificial intelligence research and development. The project includes demolition of existing structures, site preparation, new foundation and structural steel, full MEP systems, high-performance interior finishes, and sustainable landscaping.

#### Client Contact Information

Client: Apex Innovations
Contact Person: Dr. Emily Chen, Director of Facilities
Address: 500 Tech Lane, Palo Alto, CA 94303
Phone: (650) 555-0123
Email: echen@apexinnovations.com

### Scope of Work

#### 1. Demolition

- Secure site and obtain necessary demolition permits.

- Disconnect and cap all utilities.

- Demolish existing 40,000 sq. ft. structure and remove debris.

- Remediate hazardous materials as required.

- Grade site to prepare for new construction.

#### 2. Site Preparation

- Survey and stake out building footprint.

- Excavate and backfill as per geotechnical report.

- Install temporary fencing, signage, and erosion control measures.

- Prepare access roads and staging areas.

#### 3. Foundation

- Excavate for footings and grade beams.

- Install formwork, rebar, and vapor barriers.

- Pour and cure concrete for foundations and slab-on-grade.

- Conduct compaction and concrete testing.

#### 4. Structural Steel

- Fabricate and erect steel columns, beams, and joists.

- Install metal decking and shear connectors.

- Apply fireproofing to structural steel.

- Coordinate with MEP penetrations.

#### 5. Mechanical, Electrical, and Plumbing (MEP)

- Install underground utilities (water, sewer, electrical).

- Rough-in and finish HVAC, electrical, and plumbing systems.

- Set rooftop units, switchgear, and main panels.

- Commission all MEP systems for occupancy.

#### 6. Interior Finishes

- Frame and drywall all interior partitions.

- Install acoustic ceilings, flooring, and wall finishes.

- Fit out restrooms, break rooms, and specialty lab spaces.

- Install doors, hardware, and glazing.

#### 7. Landscaping

- Grade and amend soils for planting.

- Install irrigation systems and drainage.

- Plant trees, shrubs, and groundcover per landscape plan.

- Construct walkways, plazas, and site lighting.

### Cost Breakdown

| Category | Labor (Hours) | Material Cost (USD) | Equipment (USD) | Subcontractor (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Demolition | 420 | $48,500.00 | $22,000.00 | $35,000.00 | $105,500.00 |
| Site Prep | 534 | $62,000.00 | $28,000.00 | $40,000.00 | $130,000.00 |
| Foundation | 610 | $110,000.00 | $35,000.00 | $55,000.00 | $200,000.00 |
| Structural Steel | 780 | $220,000.00 | $60,000.00 | $120,000.00 | $400,000.00 |
| MEP | 1,200 | $350,000.00 | $80,000.00 | $220,000.00 | $650,000.00 |
| Interior Finishes | 1,100 | $180,000.00 | $45,000.00 | $125,000.00 | $350,000.00 |
| Landscaping | 320 | $40,000.00 | $12,000.00 | $28,000.00 | $80,000.00 |
| Permits & Fees | - | $75,000.00 | - | - | $75,000.00 |
| Overhead | - | $120,000.00 | - | - | $120,000.00 |
| Contingency (534%) | - | $1,180,527.00 | - | - | $1,180,527.00 |
| TOTAL | 4,964 | $2,285,027.00 | $282,000.00 | $623,000.00 | $3,190,027.00 |

### Total Bid Amount

$3,190,027.00 USD
(Includes all labor, materials, equipment, subcontractors, permits, fees, overhead, and contingency)

### Payment Schedule

- Monthly Progress Payments: Based on percentage of work completed, certified by project manager.

- Retention: 10% of each progress payment retained until final completion and acceptance.

- Final Payment: Upon substantial completion, punch list resolution, and delivery of all closeout documents.

### Estimated Project Timeline

- Estimated Start Date: September 1, 2025

- Estimated Completion Date: December 15, 2026

### Warranty Information

- General Warranty: 1-year warranty on all workmanship and materials from date of substantial completion.

- Manufacturer Warranties: All applicable manufacturer warranties will be transferred to the owner.

### Exclusions

- Unforeseen site conditions (e.g., contaminated soils, hidden utilities)

- Owner-furnished equipment and furniture

- Utility company connection fees

- Special permits or variances not listed

- Overtime or after-hours work unless specifically requested

- Security services beyond standard site fencing

### Bid Validity Period

This proposal is valid for 60 days from the date of submission.

### Company Authorization

Solara Energy Group
By: ___________________________
Name: Michael Torres
Title: Director of Preconstruction
Date: _________________________